## Slide 1: Agile & Scrum: A Smarter Way to Work
Instead of following a rigid plan, Agile helps teams stay flexible, work together, and deliver useful results faster.
Scrum is one of the most popular Agile approaches. It organizes work into short sprints with clear roles and regular check-ins, so teams can adapt quickly and keep projects on track.

## Slide 2: The Key Roles in Scrum
• Scrum Master – The coach of the team. Helps remove roadblocks and makes sure everyone follows the process.
• Product Owner – The voice of the customer. Decides what’s most important and ensures the team builds the right things.
• Development Team – The builders. They design, code, test, and deliver working features together.

## Slide 3: The Agile Way of Building Software
• Planning – Break work into small user stories and prioritize them.
• Design & Development – Build features in small, working pieces instead of all at once.
• Testing – Test as you go, making sure quality is baked in.
• Review – Show progress to stakeholders and gather feedback early.
• Retrospective – Reflect on what went well and what can be improved for the next sprint.

## Slide 4: Waterfall vs. Agile: What’s the Difference?
Waterfall:
- Work moves step by step with little room for change.
- Feedback usually comes late in the project.
- Best for projects where everything is known in advance.
Agile:
- Work happens in short, flexible cycles.
- Feedback is constant, so changes are easier to handle.
- Great for projects that evolve as you go.

## Slide 5: Which Approach Works Best?
There’s no one-size-fits-all answer. Agile works best for projects with changing needs, close customer interaction, or creative problem solving. Waterfall may be better when requirements are fixed and predictable.
For SNHU Travel, Agile was the right choice because frequent feedback and step-by-step delivery kept the project aligned with user needs.

## Slide 6: References
Beck, K., et al. (2020). Manifesto for Agile Software Development. Agile Alliance.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The Definitive Guide to Scrum. Scrum.org.
Serrador, P., & Pinto, J. K. (2015). Does Agile work? Project Management Journal, 46(1), 21–34.
VersionOne. (2021). 14th Annual State of Agile Report. Digital.ai.